Distributor Portal + JMA Admin

# Complete Project Quotation

Technology Stack

- Frontend: React + Next.js

- Backend: Node.js + Express.js

- Database: MongoDB

- Responsive UI for Mobile, Tablet & Desktop

- Authentication & Role Management

# Distributor Portal Modules

- Login & Authentication

Distributor login, forgot password, JWT authentication, secure session handling

- Dashboard

Overview, recent orders, inventory summary, notifications

- Search Results

Product search, filters, sorting, pagination

- Product Detail

Images, pricing, stock, add to cart

- Cart & Review

Cart management and order review

- Order Confirmation

Order summary and confirmation

- Order History

Past orders and status tracking

- Order Detail

Detailed order information

- My Inventory

Distributor inventory management

- Bulk Upload

Excel/CSV bulk inventory upload

# JMA Admin Modules

- Admin Dashboard

Analytics, reports, inventory overview

- All Orders

Manage and track all distributor orders

- Network Inventory

Central inventory visibility and management

- Distributor Management

Manage distributors, approvals, roles

# Estimated Timeline

| Phase | Estimated Time |
| --- | --- |
| UI/UX Design | 4 Days |
| Frontend Development | 12 Days |
| Backend API Development | 10 Days |
| Admin Panel Development | 7 Days |
| Testing & Bug Fixing | 4 Days |
| Deployment & Final Setup | 3 Days |

Total Estimated Time: 35–40 Working Days

# Deliverables

  - Complete Source Code

  - Frontend + Backend

  - Admin Panel

  - MongoDB Database Setup

  - Deployment Support

  - Documentation

# Notes

  - Payment gateway is not included.

  - Domain and hosting charges are separate.

  - Timeline may vary based on additional requirements.

  - Final quotation may vary after detailed discussion.