SOFTWARE DEVELOPMENT QUOTATION

Distributor Portal & JMA Admin Panel

Full-Stack Web Application Development

| Quotation No. | QT-2025-001 | Date Issued | May 14, 2025 |
| --- | --- | --- | --- |
| Valid Until | 30 Days from Issue Date | Prepared By | ARA Web Technologies |

01   EXECUTIVE SUMMARY

This quotation outlines the complete scope, technology stack, module breakdown, and estimated timeline for the development of a Distributor Portal and JMA Admin Panel — a comprehensive full-stack web application designed to streamline distributor operations, inventory management, and order processing.

The system will be built using industry-standard technologies, following best practices in security, scalability, and user experience design, delivered as a fully responsive platform accessible across all devices.

02   PROPOSED TECHNOLOGY STACK

| Layer | Technologies & Tools |
| --- | --- |
| Frontend | React.js + Next.js, Tailwind CSS / Bootstrap, Redux Toolkit / React Query — fully responsive across Mobile, Tablet & Desktop |
| Backend | Node.js + Express.js (REST API), JWT Authentication, Role-Based Access Control (RBAC), Multer for file uploads, AWS S3 / Cloudinary for cloud storage |
| Database | MongoDB + Mongoose — with aggregation pipelines for reporting, indexed & optimized queries |
| Authentication | JWT token-based login, bcrypt password encryption, refresh token support, secure session management |
| UI/UX | Mobile-first responsive design, adaptive layouts, touch-friendly interfaces, clean dashboard aesthetics |

03   SCOPE OF WORK

A.  Distributor Portal Modules

| # | Module | Key Features |
| --- | --- | --- |
| 1 | Login & Authentication | Email/phone login, forgot/reset password (OTP/link), JWT auth, session handling, remember me, login activity logs |
| 2 | Dashboard | Order overviews (daily/weekly/monthly), pending/delivered/cancelled stats, inventory alerts, notifications panel, quick actions, activity timeline |
| 3 | Search & Discovery | Search by name/SKU/category, advanced filters (category, availability), sort by new parts, pagination/infinite scroll, quick preview, add-to-cart from listing |
| 4 | Product Detail Page | Multi-image gallery, SKU/category info, real-time stock status, specs & description, add-to-cart, quantity selector, related products, delivery info |
| 5 | Cart & Review | Add/remove items, quantity updates, order notes, order summary review before placement |
| 6 | Order Confirmation | Complete order summary, shipping confirmation, order ID generation, success screen, email/SMS confirmation |
| 7 | Order History | Full order list with filters (date range, status), search by order ID, order preview, reorder option |
| 8 | Order Detail Page | Order ID & status tracking timeline, itemised product list with images, quantity details, cancel order option, support/issue button |
| 9 | My Inventory | Stock listing with level indicators (low/medium/high), manual stock add/update, stock history logs, product-wise reports, low-stock alerts, export (CSV/PDF) |
| 10 | Bulk Upload | Excel/CSV file upload, sample template download, column mapping UI, validation (missing fields, invalid quantity), error report, upload progress bar, auto-update option |

B.  JMA Admin Panel Modules

| # | Module | Key Features |
| --- | --- | --- |
| 1 | Admin Dashboard | Real-time analytics, sales vs. target charts, inventory health overview, top-selling products, distributor performance ranking, activity feed, geo-sales distribution, export reports (PDF/Excel) |
| 2 | All Orders | Central order view, advanced filters (status/date/distributor), order approval/rejection workflow, order editing, tracking timeline, cancellation management, bulk actions, internal notes, duplicate detection |
| 3 | Network Inventory | Central stock visibility, warehouse-wise tracking, low-stock alerts & auto-notifications, stock movement history, reconciliation reports, auto-deduction on order, batch/lot tracking, export (CSV/PDF) |
| 4 | Distributor Management | Add/approve/reject distributors, profile management (GST, contact, address), RBAC, status control (active/suspended/blocked), per-distributor order history & analytics, document verification, activity logs, messaging |

04   ESTIMATED PROJECT TIMELINE

| # | Phase | Duration | Deliverables |
| --- | --- | --- | --- |
| 1 | UI/UX Design | 4 Working Days | Wireframes, design system, screen mockups |
| 2 | Frontend Development | 12 Working Days | All portal screens, responsive layouts, state management |
| 3 | Backend API Development | 12 Working Days | REST APIs, authentication, business logic, cloud integrations |
| 4 | Admin Panel Development | 7 Working Days | All admin modules, analytics dashboards, RBAC |
| 5 | Testing & Bug Fixing | 4 Working Days | Functional, integration & regression testing |
| 6 | Deployment & Final Setup | 3 Working Days | Production deployment, environment setup, handover |
| TOTAL ESTIMATED DURATION |  | 35 – 45 Working Days |  |

05   PROJECT DELIVERABLES

| Deliverable | Details |
| --- | --- |
| Complete Source Code | Frontend + Backend, version-controlled repository |
| Admin Panel | Fully functional JMA Admin with all modules |
| Distributor Portal | All 10 modules, responsive across devices |
| Database Setup | MongoDB collections, indexes, seed data |
| Deployment Support | Assistance with production environment setup |
| Project Documentation | Technical docs, API documentation, user guide |

06   EXCLUSIONS & IMPORTANT NOTES

|  | Item |
| --- | --- |
| ! | Payment Gateway Integration — not included in this quotation. If required, this will be scoped and quoted separately. |
| ! | Domain Registration & Hosting Charges — not included. Client is responsible for procuring and managing their own domain and hosting environment. |
| ! | Third-Party API Charges — any third-party APIs used in the project (e.g., SMS/OTP gateway, email services, cloud storage, maps) will be billed at actual cost and are not included in this quotation. |
| i | Timeline may vary based on additional requirements or change requests raised during development. |
| i | Final quotation amount may be revised following a detailed requirements discussion. |

07   TERMS & CONDITIONS

- This quotation is valid for 30 days from the date of issue.

- A project kick-off meeting will be required before development commences.

- Any additional features or scope changes beyond this quotation will be assessed and quoted separately.

- Milestone-based payment schedule to be agreed upon project confirmation.

- Client is responsible for timely provision of all required content, branding assets, and access credentials.

- Source code will be handed over upon final payment clearance.

- Post-delivery bug fixes (within defined scope) will be covered for 30 days from go-live.

We appreciate the opportunity to present this proposal. Please do not hesitate to reach out for any clarifications or to schedule a detailed discussion. We look forward to partnering with you on this project.

Authorised Signatory

Naveen Arora

ARA Web Technologies

www.arawebtechnologies.com  |  +91 99113 89421

Date: _______________________

Client Acceptance

Name: _______________________     Signature: _______________________

Date: _______________________